# Final Project Report – Event Management System

## 1. Updated Project Charter

This section contains the updated project charter including refined scope,

timeline adjustments, risk mitigation, and added deliverables.

## 1.1 Changes From Initial Submission

• Added change-tracking section.

• Updated schedule for Ontario statutory holiday.

• Expanded scope for sponsor analytics and integrations.

• Added GitHub structure and Basecamp plan.

• Updated risks and deliverables.

## 2. Product Roadmap

The roadmap outlines Week 1–13 phases: Requirements, Design, Development, Enhancements,

Testing, and Final Submission. Based on Basecamp timeline.

## 3. Project Plan (Basecamp)

The Basecamp project plan contains the complete structure of To-Do lists,

Milestones, Critical Path, and uploaded documents.

## 3.1 To-Do Lists (Basecamp)

### To-Do List 1 – Setup

• Add project charter (PDF)

• Create GitHub repo

• Add roadmap file

• Add Basecamp team

### To-Do List 2 – Design & Architecture

• Build UI wireframes

• Create workflow diagram

• Define database schema

### To-Do List 3 – Development

• Build Event Creation Module

• Build Ticketing Module

• Build Payment Integration

• Build Reminder Notifications

### To-Do List 4 – Testing

• Functional Testing

• UI Testing

• Payment Testing

• Fix Bugs

### To-Do List 5 – Final Submission

• Final PPT

• Final Report

• Peer Evaluation

• Submit GitHub link

• Submit Basecamp screenshots

## 3.2 Schedule with Milestones

Oct 10–20: Team Formation

Oct 21–31: Finalize Charter

Nov 1–Dec 10: Development

Dec 11–25: Testing

Dec 26–Jan 10: Final Report Submission

Ontario Statutory Holiday Adjustment:

• Testing extended to Dec 26 due to Dec 25 holiday.

## 3.3 Docs & Files (Basecamp)

• Updated Charter (PDF)

• Final PPT

• Roadmap Image

• GitHub Link

• Final Report (.docx)

• Peer Evaluation

## 3.4 Critical Path Tasks

• Finalizing Requirements

• Designing UI Layout

• Payment Integration

• Backend–Frontend Integration

• Testing

• Final Report

## GitHub Repository

Repository Name: star-team-event-management-system

Public link: https://github.com/Yalamanchi-vandana/star-team_event-management-system

Includes README, commits, structure, and versioning.

## Conclusion

The Event Management System project demonstrates complete planning, roadmap,

documentation, Basecamp structure, GitHub management, and presentation deliverables.